**MEETING MINUTES: SUMO DIGITAL GROUP PROJECT**

Date of Meeting: 08/05/2019

Time of Meeting: 9:20am

Attendees:- Andrei Dumbravescu, Alpeche Pancha and Matthew Fisher.

Apologies from: N/A

**Item One: Postmortem of previous week**

**What went well:** Communication with the team has been steadily improving as team members have been communicating about when playtesting has taken place and other certain tasks, all tasks on Jira have been completed by everyone.

**What went badly:** We’re still working on the procedural level generation feature of our game so we are taking the time this session to work on it and hopefully complete it, otherwise the majority of the game is ready for submission on itch.io.

**Feedback Received:** Play testers reported that the mine cart was going slow and that it ‘dragged’ on. To remedy this, we’ll gradually increase the speed of the mine cart as the player progresses in the game so that there is an element of challenge and a sense of urgency and panic while playing. They wanted clarity on how the game worked so I will work on the text display at the start of the level.

**Individual work completed:**

**Andrei Dumbravescu:**

* Research Sounds we can use for our game.
* Get people to playtest our current version of our game.
* Write a short post mortem about your task.

**Alpeche Pancha:**

* Improve random content generation system.
* Add a menu screen for the game.
* Add a game over screen for the game.

**Matthew Fisher:**

* Create a Start menu for our game.
* Create a Logo for our game.
* Write a short post mortem about your task.

Item 2: Overall Aim of the current weeks sprint (What will the product look like by the end of the sprint. **Work on the endless level generator for our game before Itch.io submission. Submit a web playable version of the game to itch.io. Everyone should complete their post mortem before Friday 10th May.**

Tasks for the current week:-

Andrei Dumbravescu tasks – Complete the group Post mortem  
Alpeche Pancha tasks – Complete the group Post mortem  
Matthew Fisher tasks – Complete the group Post mortem

(These tasks to be uploaded and tracked on JIRA)

Item 3: N/A

Meeting Ended: 9:40am

Minute Taker: Matthew Fisher